Sprint 1 Team Task Allocation

Sprint Goal: Complete core UI interfaces, basic page routing, and a fully functional Registration/Login system. All other feature logic is to be developed on a best-effort basis.

| Team Member | Project Role | Sprint 1 Primary Task | Deliverables & Scope | Priority / Status |
| --- | --- | --- | --- | --- |
| Xuan Zhu | Developer | Homepage & Global Routing | 1. Build the Homepage UI. 2. Set up global front-end routing, ensuring smooth navigation from the homepage to the Auth, Test, and the four core learning pages. | Must-Have |
| Zixuan Wang | Software Manager / Developer | Placement Test Page | 1. Management: Oversee overall Sprint progress. 2. Complete the Test Page UI. Make a best effort to implement the logic for test scoring and level routing. | UI: Must-Have Logic: Best-Effort |
| Cheng Zeng | Developer | Listening Page | 1. Complete the UI for the Listening interface. 2. Make a best effort to implement audio loading, playback controls, and question interaction. | UI: Must-Have Logic: Best-Effort |
| Tianbo Cao | Product Owner / Developer | Speaking Page | 1. Management: Real time update of transaction progress 2. Complete the Speaking UI. Make a best effort to implement voice recording/input functionality. | UI: Must-Have Logic: Best-Effort |
| Longfeng Chen | Developer | Reading Page | 1. Complete the UI for the Reading interface (article layout and questionnaire sections). 2. Make a best effort to implement article loading, answer validation, and progress tracking. | UI: Must-Have Logic: Best-Effort |
| Boran Zhang | Developer | Writing Page | 1. Complete the UI for the Writing interface (text input areas, word count placeholders). 2. Make a best effort to implement text input capturing and submission mechanisms. | UI: Must-Have Logic: Best-Effort |
| Shengze Cao | Developer | Auth UI & Core Functionality | 1. Complete the UI for the Registration and Login pages. 2. Implement fully functional backend logic for registration and login. | Must-Have (UI & Logic) |