Week 3 Initial Development Plan: English Learning website

Objective

For this week, we do not aim to build a "complete platform." The sole objective is to deliver a demonstrable version that successfully runs through the core user journey. As long as this primary flow works from start to finish, it is considered a successful "deliverable version" for the week.

The Website Core Flow (User Journey)

The website only needs to execute this specific sequence:

- Access: User visits the website.

- Authorization: User registers or logs in.

- Assessment: User completes the initial placement test.

- Routing: System assigns a proficiency level based on the score (Low / Medium / High).

- Learning: User is directed to the learning content page tailored to their assigned difficulty level.

- Tracking: System records the user's learning progress.

- Evaluation: User takes a re-test after completing their current learning phase.

- Progression: System updates the user's level and unlocks higher-difficulty content.

Core Features (Must-Haves)

To strictly manage scope, development is limited to these essential features only:

- Registration / Login

- Initial Placement Test * Automated Level Assignment

- Tiered Content Display (Level-gated content)

- Progress Tracking

- Re-test & Level Upgrade Mechanism