Web-based English Learning Platform: Project Overview

1. Core Feature Roadmap

| Phase | Focus | Key Features |
| --- | --- | --- |
| MVP | Validation | Auth (Email/Pass), Multiple-choice & Fill-in-blanks, Basic progress tracking. |
| Full | Experience | Reading/Writing modules, Mistake Notebook (Spaced Repetition), Admin CMS. |
| Quality | Reliability | Responsive UI, Encrypted storage, Jest test coverage, Privacy compliance. |

2. Detailed Roles & Responsibilities

- Product Manager (Member A):

  - Define product requirements and prioritize the backlog.

  - Organize sprint ceremonies and act as the primary liaison for client feedback.

- Project Manager & GitHub Lead (Member B):

  - Manage the GitHub repository (Issues, Projects, Pull Requests).

  - Track weekly milestones and ensure smooth team collaboration and documentation.

- Frontend Developers (Member C & D):

  - Develop responsive UI components and interactive exercise interfaces.

  - Implement client-side logic for real-time feedback and navigation.

- Backend Developers (Member E & F):

  - Design and manage PostgreSQL database schema and migrations.

  - Build secure RESTful APIs for User Auth, progress tracking, and content delivery.

- Testing & Deployment (Member G):

  - Write and execute test suites (Jest) to ensure functional stability.

  - Manage the deployment pipeline and track bug reports until resolution.

3. Six-Week Roadmap (Sprint Schedule)

- W1-W2: Discovery: Role setup, repo scaffolding, client requirements, and prototype design.

- W3: MVP Dev: Build core auth and basic quiz types. First Demo & feedback collection.

- W4: Expansion: Add advanced modules (Writing/Grammar) and progress analytics. Second Demo.

- W5: Hardening: Systematic testing, bug fixing, and UI/UX polishing. Third Demo.

- W6: Delivery: Performance tuning, final stability checks, and Final Graded Presentation.

4. Collaboration Standards

- Rhythm: Weekly cycles: Planning  Dev  Testing  Demo  Reflection.

- Code Quality: Minimum 1 peer review per PR; automated testing for core logic.