Daily Progress Report

Date: March 18, 2026

Sprint: Sprint 1

Completed Tasks for Today

Planning & Management

- Presentation Preparation: Finalized the agenda, talking points, and showcase features for the upcoming Sprint presentation (Pre) scheduled for March 20.

Development & Engineering

- Authentication (Registration/Login): Successfully completed the full backend logic and database integration for the Login and Registration functionality, establishing secure user access.

- Reading Section Progress: Developed specific functional components for the Reading page, including the implementation of interactive word cards (flashcards) for vocabulary building.

- Listening Section Progress: Wrote the initial partial code for the Listening part, laying the groundwork for audio playback and interactive features.

- Speaking Section Progress: Initiated development on the Speaking part, writing partial code to support the future voice input/recording interface.