| Team Member | Previous Role | Core Responsibilities This Week | Specific Deliverables & Scope |
| --- | --- | --- | --- |
| Cheng Zeng | Developer/software manager | Perfect the Reading Page | 1. Optimize the existing UI details of the Reading Page and improve the interactive experience; 2. Implement the core logic of the previous Best-Effort: complete the development and debugging of article loading, answer verification and learning progress tracking functions; 3. Fix the existing functional and interface bugs of the Reading Page |
| Shengze Cao | Developer | Develop the Forum Function Module | 1. Build the core UI interface of the forum (including post list, posting page, detail page, etc.); 2. Implement the basic interactive logic of the forum: core functions such as posting, viewing and replying; 3. Complete the front-end and back-end joint debugging of the forum to ensure the availability of functions |
| Xuan Zhu | Developer | Collect TED Videos with Interdisciplinary Content | 1. Screen high-quality TED interdisciplinary theme videos suitable for the product learning scenario; 2. Collate video information, including title, theme classification, duration, playback link and core content summary; 3. Compile a resource list that can be directly connected to the product according to specifications, and mark the recommended use priority |
| Longfeng Chen | Developer/product owner | Develop Schedule Module + Comment Section for All Modules + Database Development (Backup) | 1. Complete the UI and core logic development of the Schedule module, and implement basic functions such as schedule creation, editing, display and reminder; 2. Develop the comment section module for all functional pages of the product, and implement general interactions such as comment posting, viewing and deletion; 3. If no other team member is responsible for the database, fully undertake the design, construction and maintenance of the product database to ensure the smooth data storage and call of each module |
| Zixuan Wang | Software Manager / Developer | Perfect the Writing Page | 1. Optimize the existing UI layout and details of the Writing Page to adapt to the overall product design specifications; 2. Implement the core logic of the previous Best-Effort: improve the text input capture and submission mechanism, and optimize basic functions such as word count statistics and placeholders; 3. Add practical small functions (such as draft saving, format typesetting) to the Writing Page to improve user experience |
| Tianbo Cao | Product Owner / Developer | Optimize the UI and Material Adaptation of the Speaking Page | 1. Adjust the existing UI of the Speaking Page, optimize the interface layout, interactive buttons, visual display, etc., to improve the operation experience; 2. Sort out and adapt the learning materials of the Speaking Page (such as voice materials, topic materials), and complete the import, classification and display debugging of materials; 3. Cooperate with Boran Zhang to complete the docking of AI-related functions with the Speaking Page |
| Boran Zhang | Developer | Develop AI-Related Functions for the Speaking Page | 1. Complete the development of core AI functions of the Speaking Page (such as AI voice scoring, AI pronunciation correction, AI content review, etc.); 2. Realize the technical docking and joint debugging of AI functions with the existing recording and input functions of the Speaking Page; 3. Debug the response speed and accuracy of AI functions to ensure the basic use experience |