Sprint 3-4 Feature Backlog

Must / Should / Could Prioritisation

Project focus: turn the current app into a more playful, social, and welcoming English experience for new students. This backlog prioritises features that are fun, visible, and demo-ready.

Simple rule for the team: basic deployment must happen before the final week, but real-time multiplayer can stay until the end.

Priority guide

Must: needed for the new direction, the final demo, and a strong first-time user experience.

Should: valuable additions that will improve engagement if the core work stays on track.

Could: nice extras or final-phase upgrades that should not block the main playable version.

Must

These are the tasks the team should finish first. Without them, the new version will not feel complete or presentation-ready.

| Task | What it means | Key output |
| --- | --- | --- |
| Product pivot and new navigation | Remove Reading/Writing from the main journey and rebuild the app around Quests, Battle/Forum, Rewards, and Profile. | A clear new structure that immediately shows the project has changed direction. |
| Major visual redesign | Refresh the home page, key activity pages, buttons, cards, colours, and reward pop-ups so the product feels brighter and more game-like. | A visible new look that feels more playful and more welcoming. |
| New icon and branding pack | Create a new app icon, favicon, logo, and simple visual identity for the arcade version. | A cleaner and more memorable first impression. |
| Speaking scene mode v1 | Add scenario-based speaking tasks such as classroom Q&A, seminar discussion, and team presentation. | A playable speaking mode with clear role-play situations. |
| AI role-play characters | Let the AI act as a professor, classmate, tutor, or team leader during speaking challenges. | Speaking practice feels more immersive and less like a normal form. |
| Word game v1 | Build one fast, replayable word game such as matching, meaning selection, or synonym hunt. | A simple mini-game that encourages repeat visits. |
| Escape room v1 | Create one small escape-room flow using clues, listening, speaking, and choice-based progress. | A standout feature for demo day with strong game feel. |
| Core reward loop | Add basic XP, badges, and visible progress after key activities. | Students can feel rewarded after every task. |
| Basic live deployment | Deploy a stable public version that the client team can open and test. | A working link for the final presentation. |
| Demo polish and QA | Test the full first-time user journey, mobile layout, broken links, and key game flows. | A smoother final demo with fewer avoidable issues. |

Should

These tasks will make the product stronger and more engaging once the core version is stable.

| Task | What it means | Key output |
| --- | --- | --- |
| Forum battle mode v1 | Add challenge-based battles inside the forum area, but keep it asynchronous first instead of real-time. | Users can compete without the risk of complex live sync problems. |
| Desktop pet v1 | Introduce a simple pet companion that appears on the dashboard or home page. | Adds personality and emotional attachment to the app. |
| Pet growth / feeding loop | Let users feed or upgrade the pet after completing quests or winning points. | Connects progress to a fun visual reward. |
| Weekly challenge board | Show a weekly mission list such as 'Complete one speaking scene' or 'Score 50 in Word Game'. | Helps bring users back more often. |
| Leaderboard page | Create personal or team rankings using XP, challenge wins, or weekly points. | Adds friendly competition and social motivation. |
| More speaking scenes | Expand the first speaking mode with more locations, prompts, and character types after v1 is stable. | Keeps the role-play system fresh. |
| More word game variants | Add a second and third short word game once the first one works well. | Builds replay value without changing the whole platform. |
| Escape room expansion | Create a second room, extra clues, or a themed episode only after the first room is polished. | Turns one good feature into a small quest line. |

Could

These are useful extras or stretch goals. They should only happen after the main playable version is already working well.

| Task | What it means | Key output |
| --- | --- | --- |
| Multiplayer chat room | Add a live chat area where users can talk during events, challenges, or social sessions. | Useful, but not necessary for the first polished version. |
| Real-time battle mode | Turn forum challenges into true live battles with simultaneous play or timed match-ups. | High impact, but technically more risky. |
| Full online sync for multiplayer | Build the server-side logic needed for live rooms, live chat, match state, and real-time score updates. | This should come after the core single-player version is already strong. |
| Advanced desktop pet system | Add moods, animation states, inventory items, or multiple pet types. | Nice for engagement, but not essential for the sprint goal. |
| Reward shop / cosmetics | Let users spend coins on pet items, avatar frames, or visual unlocks. | Adds extra fun after the main reward loop exists. |
| Seasonal or event content | Add limited-time events, themed rooms, or special challenge weeks. | A good future extension once the base product is stable. |

Suggested build order

• Finish the new home page, navigation, and visual redesign first.

• Build the first playable features next: Speaking Scene Mode, Word Game, and Escape Room.

• Add the basic reward loop (XP + badges) so the app feels more like a game.

• Deploy a stable online version early, then keep updating that live version.

• After the core is stable, add Forum Battle Mode and the first Desktop Pet version.

• Leave real-time chat and full live multiplayer until the end.

Team planning note: if time becomes tight, protect the six highest-value items: visual redesign, speaking scene mode, AI role-play, word game, one escape room, and a live demo link.