| Team Member | Role This Week | Core Responsibilities This Week | Specific Deliverables & Scope |
| --- | --- | --- | --- |
| Shengze Cao | SM / Developer | Expand the AI character library, refine AI dialogue logic, increase conversational fun, and conduct Speak testing | 1. Expand the AI character library by adding role settings with different styles, tones, and usage scenarios; 2. Refine the AI dialogue logic, including multi-turn conversation flow, feedback mechanisms, and contextual coherence; 3. Improve the fun and engagement of AI conversations by adding more interactive and companion-like expressions; 4. Complete testing for the Speak module, document issues, and follow up on fixes. |
| Tianbo Cao | Developer | Refine the escape-room game design and advance seminar-room development | 1. Refine the gameplay mechanics, stage flow, and interaction design of the escape-room game; 2. Advance development of the seminar-room module, including page structure and core interaction logic; 3. Complete integration testing and basic usability verification for related features. |
| Xue Zhu | PO / Developer | Refactor the homepage style and access points, and restructure the testing module | 1. Refactor the overall homepage style to unify visual standards and information hierarchy; 2. Optimize the entry layout of each module to improve discoverability and user flow for key functions; 3. Restructure the testing module's page architecture and process design, and drive implementation of the interaction logic. |
| ZiXuan Wang | Developer | Implement the task-to-experience system and the desktop pet upgrade and unlock system | 1. Design and implement the rules and feedback flow for gaining experience points from completing tasks; 2. Build the desktop pet progression system, including levels, experience, and growth pacing; 3. Implement unlock logic after pet upgrades so that new content or abilities are gradually released. |
| Longfeng Chen | Developer | Refactor and deploy the task map | 1. Refactor the task map structure and interaction flow to improve clarity and usability; 2. Optimize related front-end implementation and ensure smooth integration with existing modules; 3. Complete deployment of the task map and verify its stability in the target environment. |
| Cheng Zeng | Developer | Develop the English vocabulary game | 1. Design and implement the core gameplay loop and page interactions for the English vocabulary game; 2. Build the basic question, answer, and feedback logic to support the learning experience; 3. Complete functional testing and fix key issues to ensure the module is ready for use. |
| Boran Zhang | Developer | Enable full-time desktop pet companionship and outfit changing | 1. Implement the full-time desktop pet companion experience across the product journey; 2. Develop the outfit-changing feature, including wardrobe switching logic and visual presentation; 3. Complete feature testing and optimize interaction details for a smoother companion experience. |