# PO Kanban Board Sprint 2

Expanded board with active In Progress work and broader sprint coverage.

# Board Rule

This board is maintained from the Product Owner perspective to keep Sprint 2 focused on real delivery status. Items in In Progress should represent work that is actively moving, not ideas that have not started yet.

# Sprint 2 Kanban

| Status | Task | Owner / Scope | Notes |
| --- | --- | --- | --- |
| Backlog | Cross-module reusable comment section | Schedule / all modules | Keep as reusable design work only after core sprint closure. |
| Backlog | Forum moderation / report handling | Forum | Useful for long-term stability but not required for core Sprint 2 delivery. |
| Backlog | Schedule reminder and notification logic | Schedule | Delay until timetable, deadline, and auto-plan logic are stable. |
| Backlog | Admin content upload tools | Content operations | Can support long-term TED / reading maintenance later. |
| Backlog | Learning analytics panel expansion | Dashboard / progress | Valuable but secondary to current sprint must-haves. |
| Backlog | Calendar export / external sync | Schedule | Not required for current sprint closure. |
| To Do | Review Center direct navigation entry | Review / navigation | Improve discoverability after core schedule and review flow are stable. |
| To Do | Forum reply threading polish | Forum | Needed for cleaner discussion depth after core posting flow is secured. |
| To Do | Writing draft save and formatting polish | Writing | Important usability improvement after base writing flow. |
| To Do | Reading notes / bookmark polish | Reading | Should improve practical study use after answer verification is stable. |
| To Do | Bilingual copy cleanup for schedule / dashboard / forum | Shared UX | Keep wording clearer once layout work settles. |
| To Do | Dashboard and schedule connection points | Dashboard / schedule | Expose planning and progress together more clearly. |
| To Do | Discussion empty states and guidance text | Forum | Helpful for clarity but not above core interaction stability. |
| In Progress | Schedule timetable grid and manual editing flow | Schedule | Driving the module toward a more realistic student timetable setup. |
| In Progress | Schedule auto weekly plan refinement | Schedule | Keep the plan tied to classes, deadlines, and daily learning flow. |
| In Progress | Timetable import from image and Excel | Schedule | Accelerates setup and increases practical value for users. |
| In Progress | Forum beautification and voice posting stabilization | Forum | Core discussion experience is actively being strengthened. |
| In Progress | Reading answer verification and progress tracking | Reading | Important to move Reading from page display to usable practice flow. |
| In Progress | Writing page UI refinement and submission flow | Writing | Keeps writing aligned with the product design direction and usability needs. |
| In Progress | Speaking AI docking and scoring debugging | Speaking AI | Key sprint item because feedback quality shapes product value directly. |
| In Progress | Speaking material adaptation and import cleanup | Speaking | Needed so the page has relevant materials and clearer practice context. |
| In Progress | TED interdisciplinary resource curation and integration prep | Listening TED | Supports the expanded academic listening direction in Sprint 2. |
| In Progress | Database backup design and API path review | Database | Protects the product from feature growth without data planning. |
| Review / Testing | Listening TED path QA | Listening | Check routing, content opening, and general usability. |
| Review / Testing | AI fallback and error handling check | Listening / speaking | Make sure the main flow remains usable when AI response is imperfect. |
| Review / Testing | Auth -> learning module -> dashboard smoke test | Cross-page | Protect end-to-end demo flow after multi-page changes. |
| Review / Testing | Responsive check for forum, writing, reading, schedule | Shared UI | Prevent layout regressions after page simplification and new modules. |
| Review / Testing | Schedule interaction regression test | Schedule | Verify timetable editing, import, and weekly plan behavior stay stable. |
| Done | Sprint 2 goals confirmed with clear must-have focus | PO / SM | Scope foundation is in place for this sprint. |
| Done | Sprint 2 task allocation aligned across the team | PO / SM | Ownership is defined for forum, TED, reading, writing, speaking AI, and schedule-related work. |
| Done | Core page simplification across Listening / Speaking / Reading / Writing | Shared UI | Reduced clutter and improved the base product structure. |
| Done | Forum layout optimization baseline | Forum | Discussion experience has moved beyond the initial rough version. |
| Done | Voice posting basic function available in forum | Forum | Forum interaction scope has already expanded meaningfully this sprint. |
| Done | Sprint 2 priority order refreshed around discussion, AI, core learning flow, and database readiness | PO | Helps protect sprint focus as features continue growing. |

# PO Note

The board intentionally keeps multiple items in In Progress because Sprint 2 currently involves parallel development across discussion, AI, learning modules, schedule, and database-related work. The main control point is not to let In Progress expand without acceptance progress on P0 items.