# Product Owner Task Priority Document (Sprint 2)

# Sprint 2 Goal

Strengthen the product through forum enhancement, better AI-supported listening and speaking, usable reading and writing workflows, schedule delivery, and database preparation.

# P0 (Must Have - Critical for Sprint 2)

Forum core interaction flow and page refinement

TED listening content integration and stable listening access path

AI feedback quality improvement for Listening

AI scoring / guidance integration for Speaking

Reading module answer verification and progress workflow

Writing module prompt, submission, and feedback workflow

Database foundation and API alignment for core data paths

# P1 (Should Have - Important but not blocking)

Schedule module UI and weekly planning logic

Timetable import from image and Excel

UI simplification and consistency improvements across core pages

Review / dashboard / progress connection points

Material adaptation for speaking and listening content

Bug fixing for reading, writing, forum, and schedule flows

# P2 (Nice to Have - Optional / Future Improvement)

Cross-module reusable comment section

Admin-style content operation support

Deeper performance optimization

Extra UX polish and animation improvement

Additional analytics or learning summary features

# Scope Control Note

Sprint 2 should still protect must-have closure first. P1 and P2 work should only expand after the forum, AI learning path, reading/writing basics, and data foundation are stable enough for demo and review.