# PO Weekly Work File

Week4 Product Owner / Developer

# Role

Product Owner / Developer (responsible for prioritization, scope control, team progress alignment, and delivery tracking for Schedule-related work, discussion experience, and database backup readiness).

# Weekly Focus

Keep Sprint 2 centered on Must-Have delivery: forum usability, stronger Listening / Speaking AI support, usable Reading and Writing workflows, and stable product structure, while advancing the Schedule module and monitoring database-related dependencies.

# 1. PO Weekly Responsibility Overview

Backlog and priority management: Continue separating Sprint 2 work into Must-Have and Best-Effort so the team does not lose focus while more modules are being expanded.

Requirement clarification and acceptance alignment: Keep Forum, TED Listening, Speaking AI, Reading, Writing, Schedule, and database work aligned with one shared expectation of what counts as done.

Team progress coordination: Track the work of the developers responsible for forum, TED resources, reading, writing, speaking AI, and schedule / database backup, and surface blockers early.

Personal delivery responsibility: Push the Schedule module forward, keep its scope practical, and ensure it supports the wider sprint demo rather than becoming an isolated feature.

# 2. Work Completed / Advanced as of March 25, 2026

Sprint 2 scope has been clarified around forum improvement, TED listening resources, AI-related upgrades for listening and speaking, basic reading / writing functionality, and database preparation.

Task priority has been updated so that forum usability, AI-supported feedback quality, and reading / writing completion remain ahead of enhancement-only work.

Team allocation has been aligned with the current sprint goal, including dedicated ownership for forum, TED resources, reading, writing, speaking AI, and schedule-related work.

Forum progress has advanced through page optimization and voice posting support, which improves the discussion experience beyond the initial structure.

The four core learning pages have been simplified and cleaned up, which helps reduce clutter and supports a more consistent academic product feel.

Schedule work has moved from a basic weekly planning view toward a more practical timetable-driven workflow, making it easier to connect planning with daily learning actions.

# 3. Current Risks and Dependencies

| Risk / Dependency | Impact | PO Action |
| --- | --- | --- |
| AI service stability and response quality | If AI feedback is unstable, the main value of Listening / Speaking improvement will weaken. | Keep fallback expectations clear and push feedback quality checks early. |
| Database ownership and implementation timing | If database work slips, cross-page data consistency will remain weak. | Keep database scope practical and escalate if ownership becomes unclear. |
| Forum and schedule scope expansion | Over-expansion may consume time needed for Sprint 2 must-have closure. | Control scope tightly and cut secondary enhancements if needed. |
| Reading / Writing workflow completion | If these pages stay partial, Sprint 2 will feel unbalanced as a learning product. | Track basic usability first before requesting deeper polish. |
| TED content integration quality | Poorly structured resources reduce the usefulness of the listening expansion. | Require resource curation quality and clear integration standards. |

# 4. Current Scope Control Decision

Forum interaction quality, Listening / Speaking AI support, and usable Reading / Writing flow remain above extra visual polish in priority.

Schedule should stay practical: timetable, deadline input, and auto weekly planning are more valuable than over-complex reminder logic in this sprint.

Database work should focus on enabling core data flow rather than trying to fully complete every long-term data feature in one sprint.

Best-Effort items such as reusable comments, deeper analytics, and advanced polish should only proceed when P0 closure is safe.

# 5. Next-Step Work Plan

Continue to review each P0 item against a simple acceptance checklist so the sprint closes on working flows instead of partial page progress only.

Track forum, reading, writing, and speaking AI integration together because these areas are most visible in the Sprint 2 demo path.

Keep the Schedule module aligned with actual student use: timetable setup, deadline visibility, and auto-generated study planning.

Follow the database and API path closely so that new functions do not depend only on temporary front-end states.

Update the kanban continuously and keep In Progress items realistic so the team can see what is truly moving and what is still waiting.