Project Plan2 for Academic English Support Website

1. Product Goal

The goal of this project is to build a website that helps first-year DIICSU students practice academic English and adapt to English-medium university learning.

2. Problem Statement

First-year DIICSU students often face difficulties in the following areas:

- Understanding academic lectures in English

- Participating in seminar discussions

- Reading academic texts

- Using academic vocabulary effectively

This project aims to address these challenges and improve students’ ability to engage in academic activities in an English-language environment.

3. Project Objectives

The main objectives of the project are to:

- Enhance students' proficiency in Reading, Writing, Listening, and Speaking in an academic context.

- Provide personalized learning paths based on the results of a placement test.

- Offer progress tracking to motivate and guide students throughout their learning journey.

- Help students build confidence and reduce anxiety when engaging in academic English settings.

4. Core Features

4.1 Placement Test

A diagnostic test designed to evaluate students' proficiency in core academic skills, and assign them to the appropriate learning level (High, Medium, or Low).

4.2 Learning Modules

- Writing: Academic writing exercises to practice essay writing, emails, and academic papers.

- Listening: Practice with lecture audio and comprehension questions to improve listening skills.

- Speaking: Discussion prompts and useful academic phrases to enhance participation in seminars.

- Reading: Comprehension exercises based on academic texts to build reading fluency and understanding.

4.3 Progress Tracking

Students can track their progress in each learning module, receive detailed feedback, and monitor their improvement over time.

4.4 Retake Test and Level Progression

Students will have the opportunity to retake the placement test after completing some modules to evaluate improvements. If they show progress, they will unlock higher-level content for continued learning.

5. Development Plan

The project will be completed in 4 sprints over the course of the development cycle:

Sprint 1:

- Set up basic website structure, including:

  - Home Page

  - Login/Register

  - Placement Test

Sprint 2:

- Develop the core learning modules:

  - Writing: Create exercises and provide feedback.

  - Listening: Integrate audio clips and questions.

  - Speaking: Develop discussion prompts and academic phrases.

  - Reading: Implement reading exercises with comprehension questions.

Sprint 3:

- Implement progress tracking functionality.

- Integrate all modules into a cohesive dashboard for easy navigation.

Sprint 4:

- Perform testing and debugging.

- Prepare for the final demo and presentation.