# Product Owner Priority Backlog
Sprint 1

Includes priorities (P0/P1/P2), user stories, implementation focus, acceptance criteria, and priority justification.

| Sprint 1 Goal | Deliver a functional prototype with a working homepage, user login/register flow, core Listening and Speaking features, and the first-round UI design and feature implementation for the learning modules. |
| --- | --- |
| Priority Rule | Listening and Speaking are ranked higher than Reading and Writing because they represent the core learning value targeted in Sprint 1. |

# Priority Legend

| Level | Meaning | Interpretation for Sprint 1 |
| --- | --- | --- |
| P0 | Must Have | Critical for the Sprint 1 prototype and baseline demo. |
| P1 | Should Have | Important but can follow after core functionality is stable. |
| P2 | Nice to Have | Useful enhancements that are not essential for Sprint 1 delivery. |

# Sprint 1 Backlog with User Stories and Acceptance Criteria

| Priority | Feature Area | User Story | Implementation Focus | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| P0 | Homepage | As a user, I want to access a clear homepage so that I can understand the platform and navigate to each learning module easily. | Core layout, navigation entry points, module shortcuts, clean landing structure. | Homepage loads correctly; navigation links work; key modules are visible and accessible. |
| P0 | Login & Registration | As a user, I want to register and log in so that I can access my learning account and personalized features. | Registration form, login flow, basic validation, success and error messages. | User can register; user can log in; invalid input shows an error message. |
| P0 | Listening | As a user, I want to use the listening module so that I can practice listening skills through interactive tasks. | Audio playback, listening question flow, basic feedback or completion logic. | Audio plays; user completes at least one listening activity; feedback or result is shown. |
| P0 | Speaking | As a user, I want to use the speaking module so that I can practice speaking skills and receive a basic response from the system. | Voice recording or speaking submission, prompt display, basic processing or response feedback. | User can record/submit speech; system receives input; a response or completion result is returned. |
| P1 | Reading | As a user, I want to access reading materials so that I can improve my reading skills on the platform. | Initial reading page structure, text display, basic task presentation. | Reading content is visible; user can open at least one reading task; page is usable. |
| P1 | Writing | As a user, I want to practice writing so that I can improve written expression through guided tasks. | Writing prompt display, answer input area, simple submission flow. | User can view a prompt; input text; submit a writing response. |
| P1 | UI Design | As a user, I want a consistent interface so that the system is easy to understand and comfortable to use. | Shared visual style, page consistency, typography, spacing, and button patterns. | Pages follow a consistent style; spacing is readable; navigation is visually clear. |
| P1 | Function Implementation | As a user, I want the core pages to respond correctly so that I can complete tasks without confusion or broken actions. | Connect UI with page actions, button behavior, basic workflow logic and state changes. | Core buttons/actions respond correctly; essential workflows are functional; no blocking errors occur. |
| P2 | Advanced UI Enhancement | As a user, I want a more polished interface so that the product feels more modern and engaging. | Animations, visual polish, extra styling, and improved micro-interactions. | Enhancements improve presentation without affecting existing core functions. |

# Priority Justification

Listening and Speaking are assigned to P0 because they deliver the core learning value expected in Sprint 1 and directly support the main product objective.

Homepage and Login & Registration are also P0 because users must be able to enter the system and reach the main modules before any learning activity can happen.

Reading and Writing are placed in P1 because they are important learning functions, but they are not as critical as Listening and Speaking for the first working prototype.

UI Design and Function Implementation support usability and reliability across all pages. They are prioritized to ensure the product is not only visible but also functional.

Advanced UI enhancement is categorized as P2 because it improves the experience, but it is not required for Sprint 1 completion.

# PO Focus for This Sprint

Confirm that P0 stories are clearly defined, feasible, and aligned with Sprint 1 goals.

Track whether Listening and Speaking remain ahead of Reading and Writing in development priority.

Review UI consistency and verify that feature implementation supports the planned user flows.

Coordinate with the team on scope control so Sprint 1 remains focused on the prototype baseline.