PO Kanban Board Sprint 3-4

Updated on April 7, 2026 by Z-X-hub (Edison) based on team commits from April 2, 2026 to April 7, 2026 and verification against origin/main on April 7, 2026.

Board Rule

This board is maintained from the Product Owner perspective to keep Sprint 3-4 aligned with the GitHub sprint-3-4 issue scope and the current main-branch delivery state. Done means the work is merged into main and supported by concrete verification signals. This refresh covers reward-and-cosmetics closure, study-plaza and DIICSU homepage refresh work, speaking-assessment delivery, database-backed escape-room persistence, buddy guidance and identity additions, and the new word-game versus lane that landed after the April 2 snapshot. On April 7, 2026, a clean origin/main workspace ran npm test with 29 test files and 93 tests, of which 26 files and 90 tests passed while 3 tests failed. npm run lint reported 5 errors and 25 warnings. npm run typecheck passed after regenerating Prisma Client in the fresh checkout.

Sprint 3-4 Kanban

Status

Task

Owner / Scope

Notes

Backlog

Seasonal events and rotating challenge content

Live ops / content

Valuable for retention later, but not required for current sprint closure and review transparency.

To Do

Unified leaderboard and activity timeline across buddy + game + study

Home / rewards / game center

Escape-room stage leaderboards are now live, but one integrated cross-module leaderboard and activity surface is still missing.

To Do

Discussion moderation and governance policy layer

Community / product policy

Discussion and roleplay depth increased, but moderation-control and governance-level UX are still incomplete.

In Progress

Multiplayer battle mode and synchronous competitive play

Game Center / realtime

Versus lobby UI, versus routing, real-time room sync, battle actions, and guest entry are now merged into main, but competitive reliability and sign-off coverage still need focused QA.

In Progress

Seminar room reliability and UX continuity

Discussion / seminars

Team delivered seminar-room APIs, call join/leave/presence/signal flow, local fallback, floating controls restore, cloud-deployment hardening, and auth-cookie fixes; end-to-end stabilization is still active.

In Progress

Auth/session consistency across local fallback and DB identity paths

Auth / identity

Team shipped auth fallback without database, auth session backbone, DIICSU freshman entry redesign, and seminar-room cookie handling fixes; regression protection across all entry paths remains active work.

In Progress

Profile depth for buddy identity and long-term preferences

Profile / buddy identity

Freshman guide modal, level identity milestones, DIICSU wardrobe styling, buddy phrases, and rules-in-wardrobe all landed, but long-term preference memory and profile persistence are still incomplete.

Review / Testing

CI quality gate stabilization after workflow and dependency updates

CI / tooling

As of April 7, 2026, origin/main still shows 3 failing tests plus 5 lint errors and 25 warnings; fresh environments should regenerate Prisma Client before typecheck.

Review / Testing

Word-game end-to-end path verification

Game Center

Play Again freeze fixes, POS-aware meanings, long-label clipping, recovery and victory flow changes, multiplayer guest entry, and versus routing are merged; one deliberate single-player and versus smoke pass is still required.

Review / Testing

Discussion roleplay bridge degraded-path behavior

Community / AI

Realtime roleplay capability is merged, but fallback and degraded-path reliability should still be re-validated before final closure.

Review / Testing

Cross-module smoke verification after homepage and route refresh

Product integration / QA

DIICSU homepage, study-plaza navigation, challenge routing, buddy onboarding, and games entry all changed in the same window; one integrated smoke pass is still required.

Review / Testing

Lint cleanup on home-interaction and discussion-adjacent files

Frontend quality gate

Current lint errors are concentrated in home-action-entry effect flows, while warnings remain in roleplay, speaking, buddy, and navigation surfaces.

Done

Reward shop, cosmetics, and inventory economy

Rewards / economy

Buddy wardrobe unlocks, category-based cosmetics, DIICSU styling, variant selection inside wardrobe, XP-driven progression, and lobby outfit sync are merged into main. GitHub issue #81 is closed and marked Done on the web Kanban.

Done

Database-backed escape room progress hub and stage leaderboards

Game Center / persistence

Escape-room overview and per-stage routes now persist stage progress, history, and leaderboard data through the database backbone.

Done

Buddy guidance and onboarding assist layers

Buddy / onboarding

The global buddy can now answer functional-zone navigation questions, show a freshman guide modal, deliver buddy feedback cues, and support sound and introduction layers to help learners understand the product surface.

Done

Study plaza navigation and function-zone routing

Home / navigation

Study plaza layout was refined, function-zone navigation was formalized, and challenge routing was reassigned to the current assessment lane to guide learners more clearly.

Done

DIICSU homepage refresh and freshman entry-page redesign

Home / brand experience

Homepage experience, brand imagery, and DIICSU freshman sign-in and sign-up pages were refreshed for a stronger first-touch presentation.

Done

Speaking test module and challenge-hub extension

Speaking / assessment

A dedicated speaking test module, AI feedback route, challenge-hub entry, and roleplay-linked content updates were added to broaden assessment depth beyond listening.

Done

Cross-module persistence integration on top of new DB backbone

Database / API

Review, schedule, comments, subscriptions, onboarding, auth sessions, and escape-room progress now connect to the same persistence direction, making the database backbone materially broader across modules.

Done

Buddy growth continuity after rapid multi-branch merges

Home / buddy progression

Buddy XP effects, progress reconciliation, global companion return, outfit polish, and lobby outfit sync are merged, reducing continuity regressions after fast merge trains.

Done

Seminar live sessions and room-call APIs

Discussion / seminars

Seminar room live-session architecture landed with room routes and call signaling APIs, plus related docs and tests.

Done

Seminar call controls restoration and room-layout streamlining

Discussion / seminars

Floating call controls were restored and seminar-room layouts were refactored for clearer interaction flow.

Done

Core DB schema and auth session backbone

Database / identity

Team merged core schema migration, auth-session routes, and identity-path improvements that support broader data reliability.

Done

Persistence routes for review, schedule, comments, and subscriptions

Database / API

New persistence endpoints are now available to support key learning-state and planning flows in Sprint 3-4.

Done

Bigint user identity resolution stabilization

Database / identity

Bigint user-identity handling was fixed to reduce cross-environment identity mismatches.

Done

Auth fallback and visual-system alignment

Auth / UI

Sign-in and sign-up fallback behavior improved without DB dependence, and login/register pages were aligned with the site visual language before the DIICSU refresh layer landed.

Done

Game center expansion for Word Game single-player lane

Game Center / gameplay

Team delivered game selector modal, exact game landing, sector-selection flow, battle page, battle component, and automated test coverage updates for the single-player lane.

Done

Home copy, gallery, and dual-game discoverability refinement

Home / navigation

Game-center copy, preview gallery, and entry cues were updated so users can find both game paths and return more reliably.

Done

Navigation and deploy-style recovery

UI / shell

Production style regressions were repaired and top-brand/navigation layout was compacted for cleaner entry presentation.

Done

Listening module: real-source expansion and TED-only delivery focus

Listening / content and flow

Team-level listening work expanded source coverage and stabilized TED-focused in-app flow as the current sprint content lane.

Done

Listening library rebuilt to 60 unique TED talks

Listening / content strategy

Catalog now contains 60 different TED talk slugs, balanced across five majors with varied regions and difficulty levels.

Done

Listening route hardening and full-card visibility fix

Listening / frontend and routing

Invalid legacy group IDs now redirect safely back to the library, and dedupe logic no longer collapses the catalog from 60 to 30 cards.

Done

Official TED cover restoration for newly added talks

Listening / media

Thumbnail mapping now covers all 60 TED slugs so newly added cards show official TED covers.

Done

Listening audit note and supplemental in-app audio assets

Listening / documentation

Listening data audit documentation and supplemental fallback audio assets are committed for traceability and stability support.

Done

Listening test module with random TED pair and score flow

Listening / assessment

A dedicated listening test entry now samples two talks from the 60-talk TED pool and scores learner answers in-app, with practice and test sharing the same prompt structure.

Done

Voice-to-text answering support in listening practice and test

Listening / speech input

Speech-to-text input from speaking flow is now reused for listening answers, and fallback retry handling was improved to keep answer capture more resilient.

Done

Listening filter simplification and card alignment polish

Listening / UI

Library header now keeps only title and language switch, filters focus on search plus major, accent, and difficulty lanes, cross-disciplinary filter is reduced to one chip, and card alignment inconsistencies were corrected.

Done

Word-game quality refinements across recovery, meaning layout, and battle closure

Game Center / gameplay quality

Battle HUD controls, readability, recovery-flow progression, dedicated victory modal, play-again freeze fix, POS-aware meanings, example cleanup, and long-label clipping were merged in a continuous iteration lane.

PO Note

The sprint picture is materially stronger than the April 2 snapshot: reward and cosmetics work is closed, speaking assessment is now live, study-plaza and DIICSU homepage presentation moved forward, escape-room persistence is live, and the versus lane exists in main even though it still needs focused QA. The next Product Owner checkpoint is disciplined web-Kanban sync for any remaining open issues plus one integrated smoke pass across homepage, games, seminars, and discussion fallbacks.

Prepared by Z-X-hub (Edison), Product Owner.