Web-based English Learning Website Project Plan

1. Product Vision

1.1 Product Positioning

We will develop a web-based English learning platform for students and self-learners, with a focus on:

- Interactive, bite-sized practice
By using short, incremental exercises (“small steps, fast feedback”).

- Academic / classroom English skills training
We will prioritize skills such as lecture comprehension and seminar participation / presentation, while providing progress tracking and tools that help learners manage their study pace.

1.2 Success Metrics

We define success using the following measurable indicators:

- Learning Outcomes

  - Completion rate

  - Improvement in accuracy

- User Experience

  - Satisfaction surveys

- Quality (Verification)

  - Pass rate of critical functional tests

  - Automated test pass rate and regression defect rate

- Delivery Transparency (Managed)

  - Complete GitHub traceability

  - Weekly progress updates and demo presentations

2. Ways of Working

(Five Weeks, One Sprint per Week)

We will follow a five-sprint structure (Weeks 1–5), with each sprint lasting one week.

Weekly Sprint Structure

Each week will follow a consistent rhythm:

- Planning
Define the sprint goal, clarify scope, estimate tasks and so on.

- Development & Testing
The team implements selected features, performs continuous integration, and conducts regular testing to ensure the system remains stable and functional.

- Demonstration
Conduct an end-of-week demo to clients to gather feedback and validate product direction.

- Reflection
Reflect on what worked well, what did not, and identify concrete process improvements for the next sprint.

3. Product Scope and Delivery Goals

3.1 Simplified Version

The simplified version aims to deliver a simplified version that can be demonstrated and evaluated. The MVP will include the following core features:

- Landing Page with an entry point to the learning modules

- User Authentication (registration and login using email and password; university single sign-on may be added later)

- Two basic exercise types:

  - Multiple-choice questions

  - Fill-in-the-blank questions

- Basic learning progress tracking:

  - Record which exercises a user has completed

  - Track whether each answer is correct or incorrect

- Deployment of an accessible demo environment (e.g., a testing environment) to allow online access and demonstration of the system

3.2 Full Version (Week 5 Final Release)

Based on the simplified, the final version will expand into a more complete and deliverable learning system with additional features:

- Additional learning modules, such as:
Reading, Vocabulary, Grammar, and Writing

- Mistake review and spaced repetition:
A mistake notebook combined with a simplified implementation of spaced repetition

- Content management:
A simple admin interface or management page to maintain and update the question bank

- Optional enhancements:

  - Speaking practice (audio recording or pronunciation comparison)

  - Learning plan management

3.3 Non-functional Requirements

To ensure system quality, the project will also address the following non-functional requirements:

- Privacy

  - Minimal data collection (email and learning progress only)

  - A dedicated privacy policy page

- Security

  - Encrypted password storage

  - User authentication mechanisms

  - Protection against common attacks

- Usability

  - Responsive design

  - Acceptable page loading performance

4. Team Roles and Responsibilities

Member A – Product Manager
Responsible for defining product requirements , coordinating the team, and organizing sprint meetings and project demonstrations.

Member B – Project Management & GitHub
Manages the GitHub repository, tracks project progress through issues and pull requests, and ensures smooth collaboration among team members.

Member C & Member D – Frontend Developers
Responsible for developing the website interface using HTML, CSS, and JavaScript, including page layout, user interaction, and responsive design.

Member E & Member F – Backend Developers
Responsible for implementing server-side logic, managing APIs, handling user authentication, and storing learning progress in the database.

Member G – Testing & Deployment
Responsible for system testing, bug tracking, and deploying the website to an online demo environment.

5. Implementation

• Frontend: HTML, CSS, and JavaScript

• Backend: Node.js with the Express framework

• Database: PostgreSQL

• Testing: Jest

6. Development Plan

Week 1 – Project Preparation and Initial Planning

Tasks:

- Assign team roles

- Discuss initial project ideas and possible features

- Create the GitHub repository and basic project structure

- Review the project briefly and prepare a preliminary development plan

Week 2 – Client Meeting and Requirements Confirmation

Tasks:

- Meet with the client to discuss project requirements

- Clarify the core system features and learning objectives

- Update the project plan based on client feedback

- Design the basic system structure and page prototypes

Week 3 – Initial Development and First Demo

Tasks:

- Develop the basic system functions

- Build a simple working version of the system

- Conduct the first weekly demo and collect feedback from the client

Week 4 – Feature Expansion and Graded Demo

Tasks:

- Improve the system based on feedback from the previous demo

- Add additional learning features and progress tracking

- Improve the user interface and interaction design

Week 5 – System Optimization and Testing

Tasks:

- Continue improving the system based on client feedback

- Perform system testing and fix identified issues

- Improve system stability and user experience

- Conduct the weekly demo and gather feedback

Week 6 – Final Refinement and Final Demo

Tasks:

- Finalize the main features of the system

- Fix remaining bugs and improve system performance

- Prepare the final presentation and system demonstration

- Conduct the final graded demo and present the completed project.

7. Project Monitoring

To ensure the project progresses smoothly, our team will monitor development using the following practices:

- Weekly Team Review
The team will review completed tasks and discuss any delays or problems at the end of each week.

- Weekly Demo and Feedback
Starting from Week 3, the team will present progress in weekly demos and collect client feedback to guide further development.

- Code Review
All pull requests will be reviewed by at least one team member before merging to maintain code quality.

- Basic Testing
Core features will be tested regularly to ensure the system works correctly and bugs are identified early.