PO Weekly Work File

Week3 Product Owner Tianbo Cao

| Role | Product Owner / Developer (responsible for prioritization, scope control, team progress alignment, and delivery of the Speaking page) |
| --- | --- |
| Weekly Focus | Keep the team focused on Must-Have items, secure the core UI flow, page routing, and Registration / Login delivery, while continuing the Speaking page UI and controlling Best-Effort scope. |

1. PO Weekly Responsibility Overview

1. Backlog and priority management: Based on the Sprint 1 goal, separate all tasks into Must-Have and Best-Effort categories so the team stays focused on the core delivery path.

2. Requirement clarification and acceptance alignment: Keep Homepage, Test, Listening, Speaking, Reading, Writing, and Auth pages aligned with one shared understanding of scope and expected output.

3. Team progress coordination: Track the work of all 7 team members, identify dependencies, and surface blockers early based on the SM progress file and task allocation plan.

4. Personal delivery responsibility: Complete the Speaking page UI, while treating voice recording / input as a Best-Effort enhancement.

2. Work Completed / Advanced as of March 17, 2026

Scope and planning: Sprint 1 has been finalized around basic UI, page transitions, and fully functional Registration / Login, while other platform features remain Best-Effort.

Team allocation confirmed: Roles and page ownership have been assigned across Homepage, Test, Listening, Speaking, Reading, Writing, and Auth.

Progress tracking: The repository and front-end framework have been initialized, and the Homepage UI, Placement Test UI, Registration UI, and basic page routing have already been advanced.

PO-owned work: The Speaking page UI remains the key personal delivery item for this week, with voice-related functionality assessed according to overall progress and available time.

3. Current Risks and Dependencies

| Risk / Dependency | Impact | PO Action |
| --- | --- | --- |
| Auth completion level | If Registration / Login is not closed on time, the minimum usable flow for Sprint 1 will be weakened. | Prioritize progress checks and support interface alignment. |
| Global routing connection | If the pages are not reliably connected, the demo flow will break. | Push the core path to be connected first before polishing details. |
| Best-Effort work consuming too much time | Over-investment in enhancement features may reduce time for Must-Have completion. | Keep a strict priority order and cut enhancement work when necessary. |
| Speaking implementation uncertainty | Voice recording / input may introduce complexity and compatibility risk. | Secure the UI and interaction placeholder first, then decide whether to invest further. |

4. Next-Step Work Plan

1. Continue to track Auth and routing integration so Must-Have delivery closes first.

2. Complete the Speaking page UI structure and key interaction display so it can be included in the overall Sprint demo flow.

3. Create a lightweight acceptance checklist for each page to support review efficiency.

4. Evaluate enhancement items such as Placement Test logic, level display, and progress tracking against available time and resources.

5. Keep updating team progress and escalate blockers to the SM and relevant developers as soon as they appear.